2024 RECOMMENDATION-CONSTRUCTION PROJECTS

Project Name:  Skyline ISD Well Connection 2024	Program:  New Development

Project Type:  Municipal	County:  Teton

Sponsor:  Skyline Improvement & Service District

WWDO Recommendation:  Level III  	Proposed Budget:  $448,000

WWDC Grant1 (50%)	$	448,000

Sponsor2 (50%)	$	448,000

Total	$	896,000

1 Not to exceed 50% eligible project costs

2 Sponsor or other funding source

Project Manager:  Mallo

Project Description: The proposed Project would replace pumps in the systems three wells with VFD motors and logic controllers to modernize system operation to function with the minimal operating storage in the existing 5,000 gallon hydro-pneumatic tank. Only the new Well 4 pump, well house and transmission line; upsizing the tank house plumbing from 4” to 6”; and addition of well specific water treatment, are eligible portions of the Project.

1.  Describe existing status in the program and previous appropriations.

Prior Legislation

Year	Project 		Appropriation

2020	L- II, Skyline I&SD Water Supply	$	92,810

2021	L- II, Skyline I&SD Ground Water Grant	$	   176,250

2.  Describe existing water supply using information in the application.

The existing system uses two pumps to fill a pressure tank and supply the distribution system. The distribution system has 2”, 4”, and 6” mains and four fire hydrants.

3.  Summarize the request.

The Project proposes to connect a new well, drilled under a groundwater grant, to the system. The Project would include a new well house, pump, transmission line, improvements to the storage tank room, and well treatment as required.

4.  Summarize the reasons for the request.

The system does not currently meet DEQ standards for meeting the peak demand with the largest well out of commission or with storage. Therefore, a new well was drilled to meet this requirement and now needs to be connected to the system.

Estimated Level III WWDC Eligible Costs:

Preparation of Final Designs and Specifications	$	59,000

Site Access Permit Fees (BOR, USFS, etc.)	$	15,000

Title Opinion	$	2,000

Acquisition of Access and Rights of Way	$	6,000

Pre-Construction Costs (Subtotal # 1)		$	82,000

Cost of Project Components

Mobilization		$	100,000

Well 4		$	160,000

New Well House Building		$	240,000

New Generator for Well 4		$	50,000

Increasing Storage piping from 4” to 6”	$	30,000

Disinfection System and ancillary items 	$	10,000

Construction Cost (Subtotal #2)				$	590,000

Construction Engineering Costs (Subtotal # 2 x 10%)			$	59,000

Components and Engineering Costs (Subtotal # 3)  			$	649,000

Contingency (Subtotal #3 x 15%)				$	97,350

Construction Cost Total (Subtotal #4)	$	746,350

Total Project Cost (Subtotal #1 + Subtotal #4)	$	828,350

Inflation Costs (4% per two years)	$	67,593

Total Project Costs		$	895,943

Total Project Costs Rounded		$	896,000

Level III Recommended Funding @ 50% Grant:	$	448,000

Ineligible Expenses

Well 2 work	$	66,000

Well 3 work	$	85,000

Replace Meters and Manholes	$	22,500

Generator Capacity for more than Well 4	$	50,000

Improvements to Existing Storage Building and Tank	$	45,000

Design and Construction Management (for Ineligible work)	$	53,700

Total Ineligible Project Costs	$	322,200

PROJECT INFORMATION:

A.	FINANCIAL INFORMATION

1.  Service Area Information

a. Population (2020 Census) 285	(Current Estimate) 292

b. Does the entity have a comprehensive planning boundary? Yes

If so, what is the estimated additional population that could be served in the future? 20

Pre-Project	Post Project

c. Taps served within the entity boundaries? 	86	90

d. Taps outside the entity boundaries?	0	0

e. Names of other water systems served?				None		None

2.  Water Usage (Potable water system only)	Pre-Project	Post Project

a. Total number of gallons produced by

the water sources annually:	23MG	34MG

b. Gallons used per capita per day:

Average Day:	223 gal	299 gal

Peak Day:	922 gal	1,281 gal

3.  System capacity (Potable water system only):	Pre-Project	Post-Project

a. Maximum capacity of the water supply system

Acre feet per day:	1.1 	2.21

Gallons per day:	360,000	720,000

b. What is the factor (bottleneck) limiting the

ability to provide water (supply, canals, etc.): 	Supply, transmission, 	Distribution

treatment, and distribution

c. Increased capacity needed:

Acre feet per day	1.1	0

Gallons per day	360,000	0

d. Estimated system water losses (percentage):	29%	10%

4.  Does the entity have an independent raw water irrigation system? No

a. Raw water system capacity (acre feet per day & gallons per day): 	0.00

b. Average annual raw water usage (acre feet & gallons):	0.00

5.  Rates 	Pre-Project	Post-Project

a. Tap fees:

Residential: 	$	6,947	$	6,947

Commercial: 	$	0,000	$	0,000

b. Average monthly water bill:	$	136.70	$	173.63

c. Water Rates

Fixed Fee per lot of $1,080.58 Plus $2.60 per 1000 Gallons used and the proposed Fixed Fee per lot of $1,520 per year Plus 2.60 per 1000 Gallons used.

6.  Financial Statement	Pre-Project	Post-Project

Annual revenues generated from water sales:	$	45,660	$	64,550

Annual revenues from tap fees:	$	0	$		0

Annual revenues from other sources: 	$	105,726	$	152,517

Total annual revenues:	$	151,386	$	217,067

Annual budget for operation and maintenance expenses:	$	98,175	$	119,352

Annual payments for debt retirement:	$	7,081	$	34,506

Annual payments to a repair and replacement fund:	$	54,823	$	66,638

Annual payments to an emergency fund:	$	0	$	0

Annual payments for other purposes:	$	365,000	$	0

Total annual payments:	$	107,896	$	147,074

(Note: during past fiscal year Skyline received grants, loans, and used reserves for a capital improvement project, which included the level II well construction. This is reflected in the post project financial statements.)

Balance in repair and replacement fund:	$	21,569	$	424,500

Balance in emergency fund:	$	100,439	$	97,449

Annual cost of water quality testing:	$	2,640	$	3,209

B.	COMPARISON WITH OPERATING CRITERIA

1.	Project Priority according to the Criteria?  Account I, Priority 2 - Level III connection of a new well source

2.  Is the project supported by the City Council or County Commission, which has jurisdiction over the project area? Yes

3.  Will the project serve at least 15 water taps? Yes	Number of taps 86

4.  Is the sponsor under any federal (EPA) mandates to improve your system? (eg. Administrative orders, violations, actions taken): No

5.  Does anyone in the service area haul water?  No

6.  Is the sponsor eligible for funding from other state or federal programs? Yes

If so, what are they: RUS, SRF

7.  Is water metered? Yes	Are billings based on meter readings? Yes

8.  What is monthly water bill for 5,000 gallons? $103.05		20,000 gallons? $142.05

9.  Theoretical reasonable monthly water bill ($83,289 (AMHI) x 2.5%/12) $173.52

10.	What water conservation measures are employed by the sponsor? No conservation measures are in place at this time.

11. Is the operation of the water supply system self-supporting in terms of revenues offsetting costs for operation, maintenance, debt retirement, replacement funds and emergency funds? Yes

12. Will the project consider regional solutions? No, there are no regional systems within a reasonable distance to feasibility connect to at this time.

13. Can the project be delayed or staged? Yes   Should it be? No, the sponsor states they will have the well ready to be tied into the system by late summer.

14. Basis for the funding recommendation: The well currently has contamination that is believed to be an iron bacteria.  The sponsor and their engineer are stating that no long term treatment will be needed.